| Project Title |  |  | Real Time Plagiarism Detection & Software Forensics Using Activity Logs & Big Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 164 |  |  |  |
| Week Starting Date |  |  | 16/9/24 | Week Ending Date |  | 22/9/24 |
| Name |  |  | B S Anurag Rao | SRN |  | PES2UG22CS121 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Reading paper “Plagiarism Detection Tool Based On Programming Activity Logs” |  |  | 16/9/24 |  |  |
| 2 |  |  |  |  |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Reading paper “Plagiarism Detection Using Keystroke Logs” |  | 16/9/24 |  |  |
| 2 |  |  |  |  |  |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Real Time Plagiarism Detection & Software Forensics Using Activity Logs & Big Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 164 |  |  |  |
| Week Starting Date |  |  | 23/9/24 | Week Ending Date |  | 29/9/24 |
| Name |  |  | B S Anurag Rao | SRN |  | PES2UG22CS121 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Reading paper “Plagiarism Detection Tool Based On Programming Activity Logs” |  | 23/9/24 | - Highlights heuristics we can use for training ML model - They didn’t build or evaluate ML Model |  |
| 2 |  |  |  |  |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Reading paper “Plagiarism Detection Using Keystroke Logs” |  |  | 23/9/24 |  |  |
| 2 |  |  |  |  |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Reading paper “Plagiarism Detection in Computer Programming Using Feature Extraction From Ultra-Fine-Grained Repositories” |  | 23/9/24 |  |  |
| 2 |  |  |  |  |  |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Real Time Plagiarism Detection & Software Forensics Using Activity Logs & Big Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 164 |  |  |  |
| Week Starting Date |  |  | 7/10/24 | Week Ending Date |  | 13/10/24 |
| Name |  |  | B S Anurag Rao | SRN |  | PES2UG22CS121 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Reading paper “Plagiarism Detection Using Keystroke Logs” |  | 7/10/24 | Achieved 99% accuracy using Random Forest for distinguishing authentic and transcribed writing. |  |
| 2 |  |  |  |  |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Reading paper “Plagiarism Detection in Computer Programming Using Feature Extraction From Ultra-Fine-Grained Repositories” |  |  | 7/10/24 |  |  |
| 2 |  |  |  |  |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Reading the paper “Understanding the Keystroke Log: The Effect of Writing Task on Keystroke Features” |  | 7/10/24 |  |  |
| 2 |  |  |  |  |  |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Real Time Plagiarism Detection & Software Forensics Using Activity Logs & Big Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 164 |  |  |  |
| Week Starting Date |  |  | 14/10/24 | Week Ending Date |  | 20/10/24 |
| Name |  |  | B S Anurag Rao | SRN |  | PES2UG22CS121 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Reading paper “Plagiarism Detection in Computer Programming Using Feature Extraction From Ultra-Fine-Grained Repositories” |  | 14/10/24 | Achieved 92% accuracy in plagiarism detection; introduced concept of 'developer profiles'. |  |
| 2 |  |  |  |  |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Reading the paper “Understanding the Keystroke Log: The Effect of Writing Task on Keystroke Features” |  |  | 14/10/24 |  |  |
| 2 |  |  |  |  |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Setup Kafka for event collection live streaming |  | 14/10/24 |  |  |
| 2 |  |  |  |  |  |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Real Time Plagiarism Detection & Software Forensics Using Activity Logs & Big Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 164 |  |  |  |
| Week Starting Date |  |  | 21/10/24 | Week Ending Date |  | 27/10/24 |
| Name |  |  | B S Anurag Rao | SRN |  | PES2UG22CS121 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Reading the paper “Understanding the Keystroke Log: The Effect of Writing Task on Keystroke Features” |  | 21/10/24 | Identified significant differences in keystroke features based on task complexity; pause durations linked to planning effort. |  |
| 2 |  |  |  |  |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Setup Kafka for event collection live streaming |  |  | 21/10/24 |  |  |
| 2 |  |  |  |  |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Set up Superlit to stream to kafka |  | 21/10/24 |  |  |
| 2 |  |  |  |  |  |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Real Time Plagiarism Detection & Software Forensics Using Activity Logs & Big Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 164 |  |  |  |
| Week Starting Date |  |  | 28/10/24 | Week Ending Date |  | 3/11/24 |
| Name |  |  | B S Anurag Rao | SRN |  | PES2UG22CS121 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Setup Kafka for event collection live streaming |  | 28/10/24 | Backend set up complete for kafka. Stores logs in sqlite. |  |
| 2 |  |  |  |  |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Set up Superlit to stream to kafka |  |  | 28/10/24 |  |  |
| 2 |  |  |  |  |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Test streaming and storage under weak internet conditions. Load test streaming using locust. |  | 28/10/24 |  |  |
| 2 |  |  |  |  |  |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Real Time Plagiarism Detection & Software Forensics Using Activity Logs & Big Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 164 |  |  |  |
| Week Starting Date |  |  | 4/11/24 | Week Ending Date |  | 10/11/24 |
| Name |  |  | B S Anurag Rao | SRN |  | PES2UG22CS121 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Set up Superlit to stream to kafka |  | 4/11/24 |  |  |
| 2 |  |  |  |  |  |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Test streaming and storage under weak internet conditions. Load test streaming using locust. |  |  | 4/11/24 | The load test returned bad results, go more low level with direct web socket stream to backend |  |
| 2 | Set up websocket receiver on backend |  |  | 6/11/24 |  |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Setup direct web socket receiver on frontend |  | 6/11/24 |  |  |
| 2 |  | Test the Websocket setup |  | 6/11/24 |  |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |

| Project Title |  |  | Real Time Plagiarism Detection & Software Forensics Using Activity Logs & Big Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Batch No |  |  | 164 |  |  |  |
| Week Starting Date |  |  | 18/11/24 | Week Ending Date |  | 24/11/24 |
| Name |  |  | B S Anurag Rao | SRN |  | PES2UG22CS121 |
| Activities Completed |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Test streaming and storage under weak internet conditions. Load test streaming using locust. |  | 18/11/24 | Too slow |  |
| 2 |  | Set up websocket receiver on backend |  | 18/11/24 | Seems to be efficient |  |
| In Progress |  |  |  |  |  |  |
| # | Tasks |  |  | Date | Remarks |  |
| 1 | Setup direct web socket receiver on frontend |  |  | 18/11/24 |  |  |
| 2 | Test the Websocket setup |  |  | 18/11/24 | Achives good performance. Logging can be async without bogging down the frontend |  |
| Plan for Next Week |  |  |  |  |  |  |
| # |  | Tasks |  | Date | Remarks |  |
| 1 |  | Prepare documentation and presentation |  | 18/11/24 |  |  |
| 2 |  |  |  |  |  |  |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |